Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 09 July 2026 |
| --- | --- |
| Team ID |  |
| Project Name | Sports Hall Booking System |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

product backlog and sprint schedule

| ## Sprint | ## Functional Requirement (Epic) | ## User Story Number | ## User Story / Task | ## Story Points | ## Priority | ## Team Member |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Sports Hall Booking Interface | USN-1 | Design the Sports Zone Service Portal user interface and navigation pages. | 3 | High | Self |
| Sprint-1 | Sports Selection & Booking | USN-2 | Implement sport selection, booking date selection, and booking charge calculation. | 3 | High | Self |
| Sprint-1 | Slot Availability Management | USN-3 | Display available one-hour time slots based on the selected sport and date. | 5 | High | Self |
| Sprint-2 | Booking Validation | USN-4 | Prevent duplicate bookings and validate slot availability before confirming reservations. | 5 | High | Self |
| Sprint-2 | Booking Management | USN-5 | Store booking details and implement the My Bookings module for users. | 3 | Medium | Self |
| Sprint-2 | Contact & User Experience | USN-6 | Develop the Contact page, booking confirmation, cancel functionality, and portal enhancements. | 3 | Medium | Self |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| ## Sprint | ## Total Story Points | ## Duration | ## Sprint Start Date | ## Sprint End Date (Planned) | ## Story Points Completed (as on Planned End Date) | ## Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 11 | 3 Days | 01 Jul 2026 | 03 Jul 2026 | 11 | 03 Jul 2026 |
| Sprint-2 | 11 | 3 Days | 03 Jul 2026 | 06 Jul 2026 | 11 | 06 Jul 2026 |

Velocity:

### Total Story Points

- Sprint 1 = 11

- Sprint 2 = 11

- Total = 22 Story Points

### Team Velocity

Velocity=Total Story Points/Number of Sprints

=22/2

=11

Project Velocity = 11 Story Points per Sprint

## Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.